# Program Governance Framework

## Overview

This document outlines the governance structure, escalation paths, and communication framework for the AI Delivery Program (Athena). The framework ensures effective oversight, decision-making, and stakeholder alignment across all program activities.

## 1. Governance Structure

### 1.1 Partnership Governance Layer

#### ELT Steering Committee (Monthly)

- Purpose: Executive-level oversight and strategic direction

- Frequency: Monthly

- Participants:

Executive Leadership Team (ELT) members

Program Sponsors

Key Business Unit Leaders

- Responsibilities:

Strategic alignment and investment decisions

Remove organizational barriers

Approve major program changes

Review program ROI and business outcomes

Set organisational priorities

#### Business Review Whole Account (Monthly)

- Purpose: Comprehensive account-level review and coordination

- Frequency: Monthly

- Participants:

Account Leadership

Program Directors

Business Stakeholders

Delivery Leads

- Responsibilities:

Review program health and performance metrics

Account-wide resource allocation

Cross-program dependencies management

Risk and issue escalation from program level

Budget and financial oversight

### 1.2 Program Management Layer

#### Program Athena

Central coordination hub for all AI delivery initiatives.

##### Industry Solutions Delivery / Athena Delivery

- Purpose: End-to-end delivery of industry-specific AI solutions

- Key Activities:

Project execution and delivery management

Sprint planning and tracking

Quality assurance and release management

Customer acceptance and deployment

Leadership: Delivery Manager / Project Manager

Reporting: Weekly to Program Athena, Monthly to Business Review

##### Industry Solutions Engineering / AI for Customers

- Purpose: Technical excellence and solution engineering

- Key Activities:

Solution architecture and design

AI model development and engineering

Technical innovation and R&D

Platform and infrastructure setup

Customer technical enablement

- Leadership: Chief Architect / Engineering Lead

- Reporting: Weekly to Program Athena, Monthly to Business Review

##### Capability Engagement / Training / Skilling

- Purpose: Build and maintain AI capabilities across the organization

- Key Activities:

Training program delivery

Skill assessment and gap analysis

Workshop facilitation (Business Envisioning, Solution Envisioning)

Knowledge transfer and documentation

Community of practice management

- Leadership: Capability Lead / Training Manager

- Reporting: Weekly to Program Athena, Monthly to Business Review

#### Unified Support / Whole of Account Management

- Purpose: Integrated support across the entire account

- Key Activities:

Cross-program coordination

Stakeholder relationship management

Unified communication strategy

Issue resolution and escalation management

Benefits realisation tracking

- Leadership: Account Manager / Program Director

- Reporting: Weekly internal, Monthly to Business Review and ELT

## 2. Escalation Path

### 2.1 Escalation Levels

#### Level 1: Team / Workstream Level

- Timeframe: Immediate to 24 hours

- Scope: Day-to-day issues, technical blockers, resource conflicts

- Owner: Team Lead / Scrum Master

- Resolution: Within team or with direct manager

- Examples:

Technical implementation challenges

Sprint-level resource needs

Minor scope clarifications

#### Level 2: Program Management Level

- Timeframe: 24-72 hours

- Scope: Cross-team dependencies, significant risks, budget variances

- Owner: Program Manager / Delivery Lead

- Escalate To: Program Athena Leadership

- Resolution: Program Steering or leadership decision

- Examples:

Cross-workstream dependencies blocking progress

Risks with medium-high impact

Resource reallocation between teams

Budget overruns within 10-15% threshold

#### Level 3: Business Review / Account Level

- Timeframe: 1 week (or next scheduled Business Review)

- Scope: Account-wide impacts, major program changes, cross-account resources

- Owner: Program Director / Account Manager

- Escalate To: Business Review Forum

- Resolution: Account leadership decision, may escalate to ELT

- Examples:

Major scope changes affecting multiple programs

Significant budget increases (>15%)

Resource conflicts across accounts

High-severity risks requiring organizational intervention

Customer escalations at executive level

#### Level 4: ELT Steering Committee Level

- Timeframe: Up to 1 month (or emergency session)

- Scope: Strategic changes, major investments, organizational barriers

- Owner: Executive Sponsor

- Escalate To: ELT Steering Committee

- Resolution: Executive decision, organizational policy change

- Examples:

Program cancellation or major pivot

Investment decisions >$X threshold

Organizational structure changes

Strategic partnership decisions

Legal or compliance issues

### 2.2 Escalation Triggers

#### Risk-Based Escalation

| Risk Level | Impact | Escalation Level | Response Time |

|------------|--------|------------------|---------------|

| Low | Minimal impact on timeline/budget (<5%) | Level 1 | 24 hours |

| Medium | Moderate impact (5-15%), workarounds available | Level 2 | 72 hours |

| High | Major impact (>15%), critical path affected | Level 3 | 1 week |

| Critical | Program success at risk, strategic impact | Level 4 | Immediate |

#### Issue-Based Escalation

- Technical Issues: Start at Level 1, escalate if unresolved in 2 days

- Resource Issues: Start at Level 2, escalate if cross-account impact

- Budget Issues: Level 2 for <15%, Level 3 for >15%

- Scope Changes: Level 2 for minor, Level 3 for major, Level 4 for strategic

- Stakeholder Conflicts: Start at appropriate level based on seniority

## 3. Communication Framework

### 3.1 Communication Cadence

#### Daily Communications

- Stand-ups: Team-level (15 minutes)

- Slack/Teams Updates: Asynchronous progress updates

- Blocker Resolution: Ad-hoc as needed

#### Weekly Communications

- Program Sync: All workstream leads + Program Manager (1 hour)

- Agenda: Progress, risks, dependencies, upcoming milestones

- Technical Review: Engineering team (1 hour)

- Stakeholder Updates: Written status report to key stakeholders

- Sprint Reviews: Team-level demos and retrospectives

#### Bi-Weekly Communications

Capability Review: Training and skilling progress

Account Coordination: Unified Support sync with account teams

#### Monthly Communications

- Business Review Meeting: (2 hours)

- Full program performance review

- Financial status and forecasting

- Milestone achievement and upcoming deliverables

- Risk and issue register review

- Resource planning for next period

- ELT Steering Committee: (1.5 hours)

- Strategic alignment review

- Business value realization

- Major decisions and approvals

- Executive-level escalations

- Monthly Newsletter: Broader stakeholder communication

#### Quarterly Communications

Quarterly Business Review (QBR): Comprehensive program assessment

Benefits Realization Report: ROI and value delivery

Strategic Planning Session: Next quarter planning

### 3.2 Communication Channels

#### Synchronous Channels

Microsoft Teams: Primary collaboration platform

General Program Channel

Delivery Workstream Channel

Engineering Workstream Channel

Capability Workstream Channel

Executive Updates Channel (read-only for most)

Meetings: Teams for all scheduled sessions

Emergency Hotline: For critical escalations

#### Asynchronous Channels

Email: Formal communications, approvals, external stakeholders

SharePoint/Confluence: Document repository, knowledge base

JIRA/GitHub: Work tracking, sprint management

Power BI Dashboard: Real-time program metrics

### 3.3 Communication Matrix

| Stakeholder Group | Frequency | Channel | Content | Owner |

|-------------------|-----------|---------|---------|-------|

| ELT Steering Committee | Monthly | Formal Meeting + Deck | Strategic metrics, decisions needed, risks | Program Director |

| Business Review Forum | Monthly | Formal Meeting + Report | Performance metrics, financials, milestones | Program Manager |

| Program Athena Team | Weekly | Teams Meeting | Detailed progress, blockers, planning | Workstream Leads |

| Delivery Team | Daily | Stand-up | Sprint progress, daily blockers | Scrum Master |

| Engineering Team | Weekly | Technical Review | Architecture, technical debt, innovation | Tech Lead |

| Capability Team | Bi-weekly | Sync Meeting | Training delivery, capability gaps | Capability Lead |

| Account Management | Weekly | Status Report | Account health, customer sentiment | Account Manager |

| External Stakeholders | Monthly | Email + Dashboard | High-level progress, business value | Program Director |

| End Users | As needed | Training/Workshops | Solution updates, new features | Capability Team |

### 3.4 Communication Artifacts

#### Status Reports

- Weekly Status Report:

RAG (Red/Amber/Green) status

Key accomplishments

Upcoming milestones

Top 3 risks/issues

Ask/needs

- Monthly Executive Report:

Executive summary (1 page)

Progress against objectives

Financial summary

Key metrics and KPIs

Strategic decisions needed

#### Dashboards

- Program Health Dashboard: Real-time metrics

Schedule performance index (SPI)

Cost performance index (CPI)

Quality metrics

Resource utilization

Risk heat map

- Value Realisation Dashboard:

Benefits tracking

ROI calculations

Business outcome metrics

Customer satisfaction scores

#### Meeting Artifacts

Meeting Agendas: Distributed 24 hours in advance

Meeting Minutes: Published within 24 hours

Action Item Tracker: Updated weekly

Decision Log: All key decisions documented

## 4. Governance Best Practices

### 4.1 Decision-Making Framework

Decision Rights: Clearly defined at each governance level

RACI Matrix: Maintained for all major deliverables

Decision Log: All decisions documented with rationale

Escalation Criteria: Clear thresholds for escalation

### 4.2 Risk Management

Risk Register: Updated weekly, reviewed monthly

Risk Assessment: Probability x Impact matrix

Mitigation Plans: Defined for all high/critical risks

Risk Escalation: Follow defined escalation path

### 4.3 Change Management

Change Request Process: Formal process for scope/budget changes

Impact Assessment: Required for all change requests

Approval Authority: Based on change magnitude

Change Log: All changes tracked and communicated

### 4.4 Quality Assurance

Quality Gates: Defined at each phase

Review Process: Peer reviews, code reviews, architecture reviews

Acceptance Criteria: Clear definition of done

Audit Trail: All key artifacts version-controlled

## 5. Key Performance Indicators (KPIs)

### Governance Effectiveness KPIs

Decision Velocity: Average time from issue identification to resolution

Escalation Rate: Number of escalations per level per month

Meeting Effectiveness: % of meetings with clear outcomes

Stakeholder Satisfaction: Quarterly survey scores

Communication Reach: % of stakeholders receiving timely updates

### Program Performance KPIs

Schedule Performance: On-time milestone delivery rate

Budget Performance: Actual vs. planned spend variance

Quality Metrics: Customer satisfaction (NPS)

Value Delivered: ROI, benefits realized vs. planned

ACR Milestones: Committed vs Realised

## 6. Governance Calendar

### Monthly Rhythm

Week 1: Sprint planning, team kick-offs

Week 2: Mid-sprint check-ins, risk reviews

Week 3: Sprint reviews, retrospectives, program sync

Week 4: Business Review, ELT Steering Committee, reporting

### Quarterly Rhythm

Month 1: Quarterly planning, OKR setting

Month 2: Mid-quarter review, course corrections

Month 3: QBR, benefits realization review, next quarter planning

## 7. Roles and Responsibilities

### Executive Sponsor (ELT Level)

Strategic alignment and organizational support

Remove executive-level barriers

Final authority on major program decisions

Advocate for program at executive level

### Program Director

Overall program success and delivery

Stakeholder management at account level

Resource allocation across workstreams

Escalation management to Business Review/ELT

### Program Manager

Day-to-day program execution

Cross-workstream coordination

Risk and issue management

Reporting and communication

### Workstream Leads

Workstream delivery and quality

Team management and resource planning

Technical/functional decisions within scope

Escalation of cross-workstream issues

### Customer Success Account Manager (Unified Support)

Account relationship management

Customer satisfaction and engagement

Commercial management

Account-wide coordination

## Appendices

### Appendix A: Escalation Template

ESCALATION REQUEST

Date: [Date]

From: [Name, Role]

To: [Escalation Level]

Priority: [Low/Medium/High/Critical]

ISSUE SUMMARY:

[Brief description]

IMPACT:

- Schedule: [Impact on timeline]

- Budget: [Financial impact]

- Scope: [Scope impact]

- Quality: [Quality impact]

- Stakeholders: [Who is affected]

ATTEMPTS TO RESOLVE:

[What has been tried]

DECISION NEEDED:

[Specific ask]

DEADLINE:

[When decision is needed]

### Appendix B: Communication Plan Template

[Link to detailed communication plan spreadsheet] – In Progress

### Appendix C: RACI Matrix

[Link to RACI matrix for key activities] – In Progress

### Appendix D: Contact Directory

[Link to stakeholder contact information] – In Progress

## Document Control

Version: 0.1

Last Updated: January 29, 2026

Draft by: Andreas Wasita – Delivery Management Executive

Review Cycle: Quarterly

Approval: ELT Steering Committee

## Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 29/1/2026 | Andreas Wasita | Draft |